Phase 1: Preparation and Initial Research (30 September - 10 Nov 2025)

•	Project Proposal （8-15 October 2025）

•      Preliminary Ethics Form（30 September 2025）。

•      LLM Selection （28 October- 10 Nov 2025）

•      Dataset Selection  （28 October- 10 Nov 2025）

Phase 2: Literature Review and Ethics (8 Oct -16 Dec 2025)

Phase 3: Detection Mechanism (28 Oct – 30Nov 2025)

•	Hallucination detection tool selection. (28 Oct – 30Nov 2025)

•	Test dataset (28 Oct – 30Nov 2025)

Phase 4: Writing and Interim Report Submission（1-16 Dec 2025）

Phase 5: Mitigation Strategy Development (5 Jan –  5 March 2026)

•       Basic Prompt-Engineering Strategy ( 5 Jan – 5 March 2026)

•       Innovative Strategy  ( 5 Jan – 5 March 2026)

Phase 6: Evaluation and Benchmarking (5 Mar – 15 Apr 2026)

Phase 7:  Writing and Dissertation Submission （1-28 Apr 2026）

Phase 8:  Demonstration （28 Apr - 5 May 2026）

•       Video （28 Apr - 5 May 2026）

Phase 9:  Q&A Session Preparation （5- 14 May 2026）